VocalIQ: Automated vocal analysis and review toolbox.

# 1. Executive summary

VocalIQ is a working prototype of an automated singing coach. A singer records or uploads a short take; the system extracts the pitch contour, segments notes and phrases, and scores intonation, pitch stability, vibrato, breath support, resonance, dynamics and register transitions. It then generates personalised coaching tips, a seven-day practice plan, and offers live practice tools (tuner, warm-ups, pitch matching, range finder, breath trainer). An optional reference-song mode aligns the singer’s take to an original recording and reports melody and timing accuracy.

The prototype demonstrates that the full pipeline works end to end, but its analysis rests on hand-tuned signal processing heuristics that have never been validated against expert human judgement. The central research question for the next phase is therefore:

Do VocalIQ’s automatic measurements agree with how trained voice teachers assess singing, and can data collected through the app be used to make them agree more closely?

This document defines the research scope, describes the current system as a baseline, proposes extensions with an emphasis on data acquisition and validation, and lays out an eight-week plan with milestones, deliverables, risks and ethical safeguards.

# 2. Background and current system

## 2.1 Motivation

Voice lessons are expensive and infrequent; most practice happens alone, with no feedback between lessons. Consumer apps usually offer only a pitch line or a single score. VocalIQ aims to give lesson-like, explained feedback on every practice session and to track improvement over time, making structured practice accessible to singers without regular access to a teacher.

## 2.2 Current architecture

Analysis engine (vocal_analyzer.py): pYIN pitch tracking, note segmentation, vibrato estimation from three agreeing estimators, breath/phrase detection, spectral resonance and formant measures, dynamics, a root-cause engine that links symptoms (e.g. pitch drift and breathiness to breath-pressure collapse), and a rule-based tip generator.

Reference comparison: subsequence dynamic time warping on octave-invariant pitch contours locates the sung passage inside a full song and scores melody accuracy, missed notes and onset timing.

Server: Flask API with background analysis jobs, SQLite storage, guest and email accounts, share links for teachers.

Client: a mobile-first web app, installable as a PWA and packaged for iOS and Android with Capacitor. Live practice tools run on-device using YIN pitch detection in the browser.

## 2.3 Known limitations

Scores are derived from thresholds chosen by the developer, not calibrated against human raters.

Melody isolation in reference songs uses harmonic–percussive separation, which struggles with dense mixes.

Voice-type classification uses only median pitch, ignoring timbre, and can mislabel singers.

Recording conditions (phone microphones, room noise, reverberation) are uncontrolled and may bias results.

All testing so far uses synthetic signals; there is no dataset of real singers with ground-truth labels.

# 3. Research scope

## 3.1 Research questions

| # | Question | How it will be answered |
| --- | --- | --- |
| RQ1 | How well do VocalIQ’s per-area scores agree with expert ratings of the same recordings? | Correlation (Spearman’s ρ) and agreement (ICC) between system scores and blinded ratings from 3+ voice teachers. |
| RQ2 | How accurate are the low-level measurements (pitch, note boundaries, vibrato rate/extent, phrase breaks)? | Compare against manually annotated ground truth on a labelled subset; report error in cents, ms and Hz. |
| RQ3 | How robust is the analysis to recording conditions? | Controlled re-recordings on different devices and rooms; measure score variance for the same performance. |
| RQ4 | Can data collected in the app improve scoring (learned calibration) over hand-tuned rules? | Train calibration models on rated data; compare held-out agreement with experts against the baseline. |
| RQ5 | Do singers find the feedback useful and does it change practice behaviour? | Short usability study: questionnaires, task success, and in-app engagement over two weeks. |

## 3.2 In scope

Solo, unaccompanied or lightly accompanied singing in Western popular, musical theatre and classical styles.

Adult singers (18+) of mixed ability, recorded on consumer phones and laptops.

Validation of existing measures, a new labelled dataset, calibration of scores, and a small user study.

## 3.3 Out of scope (for this 8-week phase)

Medical or clinical voice assessment; VocalIQ is a practice aid, not a diagnostic tool.

Training large end-to-end neural models from scratch (insufficient data in 8 weeks).

Non-Western tuning systems, heavily processed vocals, and group/choir recordings.

Commercial app store launch (the technical groundwork exists; release is a separate track).

## 3.4 Success criteria

A consented dataset of at least 150 real takes from 30+ singers, with at least 60 takes rated by 3 experts.

Published accuracy figures for pitch (median error < 20 cents on annotated notes) and phrase detection.

System–expert agreement reported per area; at least two areas improved by calibration on held-out data.

A usability study with 10+ participants and a documented list of prioritised product changes.

# 4. Proposed extensions

## 4.1 Data acquisition

Data is the main gap. The app already records, analyses and stores sessions, which makes it a natural collection instrument. The plan combines three sources:

In-app opt-in research mode: a consent screen, a short demographics form (age band, experience, voice type, style), and a fixed protocol: sustained vowel on three pitches, a five-note scale, an arpeggio, a 30-second song excerpt of the singer’s choice, and one excerpt from a small set of public-domain songs so takes are comparable.

Controlled recording sessions: a subset of singers recorded simultaneously on a reference microphone and a phone, in a quiet room and a reverberant room, to quantify device and room effects (RQ3).

Public datasets for benchmarking: existing singing and pitch corpora with licences permitting research use (for example VocalSet, MIR-1K, the NUS Sung and Spoken Lyrics Corpus, and DAMP-style karaoke collections where terms allow) to test pitch and note accuracy before in-house data arrives.

Collection targets: 30–40 singers, 4–6 takes each, balanced across voice types and experience levels. Metadata is stored separately from audio under a random participant ID.

## 4.2 Annotation and expert rating

Ground-truth annotation: note onsets/offsets and target pitches annotated by two trained annotators in a simple labelling tool (Sonic Visualiser or a custom web page built on VocalIQ’s pitch chart); disagreements resolved by a third.

Expert rating: three voice teachers rate each take on the same seven areas VocalIQ scores, on a 1–7 scale, blinded to system output, with a short calibration round first.

Quality control: inter-rater reliability (ICC) computed weekly; unclear rating rubric items revised early.

## 4.3 Model and algorithm improvements

Score calibration: learn a mapping from VocalIQ’s internal features to expert ratings (regularised linear/ordinal regression, then gradient-boosted trees), evaluated with participant-grouped cross-validation.

Better pitch tracking: benchmark pYIN against neural trackers such as CREPE/torchcrepe and RMVPE, weighing accuracy against CPU cost on the server.

Source separation for reference songs: replace harmonic–percussive separation with a pretrained vocal separator (e.g. Demucs or Open-Unmix) and measure the gain in melody-accuracy agreement.

Voice classification: add timbre features (formants, spectral envelope) and evaluate against self-reported and teacher-assigned voice types.

Recording quality gate: estimate SNR and reverberation and warn or down-weight scores when conditions are poor.

## 4.4 Product and study extensions

In-app feedback on every tip (“this helped / not relevant”) to create a lightweight signal for tip quality.

Teacher dashboard: teachers view shared sessions for multiple students and add their own ratings, which doubles as a rating channel.

Longitudinal tracking: record whether following the practice plan improves scores across two weeks.

Accessibility review and localisation of the interface.

# 5. Methodology

## 5.1 Study design

The phase is organised as a validation study (RQ1–RQ3), a modelling study (RQ4) and a small user study (RQ5). All analyses use participant-level splits so that no singer appears in both training and test data.

## 5.2 Metrics

| Aspect | Metric | Target |
| --- | --- | --- |
| Pitch accuracy | Median absolute error vs annotation (cents); raw pitch accuracy within 50 cents | < 20 cents; > 90% |
| Note segmentation | Onset/offset F-measure at 50 ms tolerance | > 0.80 |
| Phrase detection | Boundary F-measure at 250 ms tolerance | > 0.85 |
| Vibrato | Rate error (Hz), extent error (semitones) on annotated long notes | < 0.3 Hz; < 0.15 st |
| Score validity | Spearman ρ and ICC with mean expert rating, per area | ρ > 0.6 for 4+ areas |
| Robustness | Score standard deviation across devices/rooms for the same performance | < 5 points |
| Usability | System Usability Scale (SUS), task completion, qualitative themes | SUS > 70 |

## 5.3 Analysis

Agreement statistics are reported with bootstrap confidence intervals. Calibration models are compared with the hand-tuned baseline using the same folds; improvements are considered meaningful only when confidence intervals do not overlap. Error analysis looks for systematic bias by voice type, experience level and device.

# 6. Eight-week timeline

| Week | Focus | Key activities | Deliverable |
| --- | --- | --- | --- |
| 1 | Set-up and ethics | Finalise protocol, consent form and rubric; ethics/institutional approval; recruit teachers; build research-mode screens and data export. | Approved protocol; research mode in app |
| 2 | Pilot and benchmarks | Pilot with 5 singers; fix protocol issues; benchmark pitch tracking on public datasets; build annotation tool. | Pilot report; baseline accuracy table |
| 3 | Data collection I | Recruit and record 15+ singers; controlled device/room sessions; start annotation. | 75+ takes collected |
| 4 | Data collection II | Recruit remaining singers; expert calibration round; start blinded expert ratings. | 150+ takes; rating rubric fixed |
| 5 | Validation analysis | Complete annotation and ratings; compute RQ1–RQ3 metrics; error analysis. | Interim validation report |
| 6 | Model improvements | Train score calibration; test neural pitch tracker and vocal separator; integrate winners behind feature flags. | Calibrated scoring; comparison results |
| 7 | User study | Two-week usability study starts (10+ participants); tip feedback and engagement logging; iterate on UI. | Study running; interim feedback |
| 8 | Evaluation and write-up | Final held-out evaluation; SUS analysis; document dataset (datasheet); final report and demo. | Final report, dataset card, demo |

Weeks 7–8 overlap with the tail of the user study; if the study cannot run for two full weeks, a one-week version with a pre/post session will be used instead.

# 7. Ethics, privacy and data management

Informed consent: explicit, separate opt-in for research use of recordings, withdrawable at any time with deletion of the participant’s data.

Minimisation: no names in research data; participant IDs only; demographics collected in bands.

Security: encrypted storage, access limited to the research team, audit of exports; share links and deletion features already exist in the app.

Copyright: reference songs uploaded by participants are used only for comparison and deleted after analysis; the fixed protocol uses public-domain material.

Compensation and wellbeing: fair payment for singers and raters; clear guidance to avoid vocal strain during recording.

Framing: the app and all outputs state that VocalIQ is a practice aid, not medical advice.

# 8. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Slow recruitment of singers | Too little data for calibration | Recruit via choirs, music schools and online communities from week 1; guest mode lowers friction. |
| Low agreement between experts | Noisy targets; weak conclusions | Calibration round, clear rubric with anchor examples, report ICC and use mean ratings. |
| Ethics approval delays | Collection starts late | Submit in week 1; use public datasets for benchmarking meanwhile. |
| Neural models too slow for the server | Cannot deploy improvements | Measure latency early; keep pYIN as fallback; run heavy models only for reference songs. |
| Device and room variability dominates | Scores unreliable | Quality gate, per-device calibration, and clear recording guidance in the app. |
| Scope creep | Missed deadlines | Freeze scope at end of week 2; extensions beyond this plan go to a backlog. |

# 9. Expected outcomes and deliverables

A documented, consented dataset of real singing takes with note annotations and expert ratings, plus a datasheet describing it.

Quantified accuracy of every core measurement and each score, with known failure modes.

Calibrated scoring that agrees more closely with teachers, integrated into the app behind a feature flag.

Benchmark results for neural pitch tracking and vocal separation, with a deployment recommendation.

Usability findings and a prioritised product roadmap for the app store release.

A final report and live demonstration.

# 10. Beyond eight weeks

With a validated baseline and a growing dataset, later phases could train learned models directly on expert labels, extend support to more styles and languages, add real-time feedback during singing, study long-term learning outcomes against traditional lessons, and complete the App Store and Google Play launch using the groundwork already in place.